Sequential Data Collection and Application Management System

Compliance Attachments (5 items)

Date: 2026-07-27

# Attachment 1: Letter of Authorization

The Daqing Oilfield Technology Information Department authorizes DIGE (Hangzhou) IoT Technology Co., Ltd. to provide technical services for the project. The service scope includes: (1) Route-listening-based dual-channel data collection without modifying the A11 system; (2) Master data alignment with the data lake; (3) Two-layer real-time database deployment; (4) Full source code delivery. The service fee is RMB 7,250,400 (tax inclusive), delivery date: November 30, 2026.

# Attachment 2: A11 System Interface Specification and Boundary

## Function Boundary

| Dimension | A11 Scope | This Project Scope | Notes |
| --- | --- | --- | --- |
| Collection Link | IO->IOMan->IoMonitor->Oracle | IO port route listening->parse->TSDB | A11 unchanged; parallel channel |
| Point Management | A11 own config DB | Master data driven registration | Not takeover A11; export compatible files |
| Alarm Rules | A11 built-in (batch) | Streaming engine (sliding window) | A11 alarms unchanged; supplement |
| Data Storage | Oracle+Pspace | TDengine+SQLite fallback | Physically independent; linked via data lake |
| Management UI | A11 management portal | Embedded in data lake portal | Logical integration, not standalone |

## Interfaces

| Interface | Direction | Protocol | Description |
| --- | --- | --- | --- |
| Point Config Export | Project->A11 | File (INI/CSV) | Visual config->export->A11 admin import |
| Route Listening | IO Server->Project | TCP Raw Socket | WFP port capture, no packet modification |
| Data Lake Sync | Project->Data Lake | HTTP REST JSON | Standard format injection into data lake |
| Command Relay | Office->Production | Reverse SSH Tunnel | Via DMZ authentication gateway |

# Attachment 3: Custom Requirements List

## Dynamic IP Device Access

| # | Requirement | Device Type | Solution | Priority |
| --- | --- | --- | --- | --- |
| 1 | 4G downhole terminal | Pressure/Temp gauge | DTU gateway->MQTT adapter | P0 |
| 2 | Mobile workover rig | Workover PLC | Dynamic IP+MOTT register+heartbeat | P1 |
| 3 | Remote well satellite | Satellite Modem RTU | UDP lightweight+checkpoint resume | P2 |

## New Data Sources

| # | Requirement | Format | Solution | Priority |
| --- | --- | --- | --- | --- |
| 1 | Solar inverter | Modbus TCP/RTU | IEC104<->Modbus gateway | P0 |
| 2 | Energy storage PCS | Modbus TCP | CAN->Modbus TCP gateway | P1 |
| 3 | Smart instruments | HART | HART->Modbus converter | P1 |
| 4 | Video stream | RTSP/H.264 | RTSP proxy+keyframe capture | P2 |

## Custom Protocols

| # | Requirement | Protocol | Solution | Priority |
| --- | --- | --- | --- | --- |
| 1 | Custom serial protocol | Proprietary binary | Plugin dev (template) | P0 |
| 2 | 3rd party DTU protocol | Vendor TCP/UDP | DTU pool expand (16->24) | P1 |
| 3 | OPC DA DCOM | Windows DCOM:135 | OPC DA Client+WinRM deploy | P1 |

# Attachment 4: Workload Breakdown

## Self-developed Modules

| Module | Sub-tasks | Person-days |
| --- | --- | --- |
| Multi-protocol adapters (60) | Modbus(10)+A11(12)+OPC(10)+IEC104(10)+DTU(10)+HTTP/MQTT(8) | 60 |
| Master data integration (30) | OWL reg API(8)+Verify(6)+SPARQL(6)+Sync(10) | 30 |
| Data lake interface (25) | Format convert(8)+Table mount(10)+API client(7) | 25 |
| A11 point export (20) | Format reverse(8)+Config UI(7)+Export engine(5) | 20 |
| OWL ontology compiler (20) | Model->OWL(8)+ISA-95 mapping(7)+RDF export(5) | 20 |

## Summary

| Category | Person-days | Percentage |
| --- | --- | --- |
| Self-dev: Protocol adapters | 60 | 33% |
| Self-dev: Master data | 30 | 16% |
| Self-dev: Lake interface | 25 | 14% |
| Self-dev: A11 export | 20 | 11% |
| Self-dev: OWL engine | 20 | 11% |
| Outsource (protocol/security/integration) | 40-55 | - |
| Total | 195-210 | 100% |

# Attachment 5: Data Lake Logical Integration Plan

## UI Embedding

| Method | Implementation | UX |
| --- | --- | --- |
| iframe | Portal loads project pages via iframe | Operate within portal, no switching |
| Micro-frontend | qiankun/Module Federation packages micro-apps | Seamless, shared auth, unified nav |
| API passthrough | Portal reverse-proxies project management APIs | Perceived as native portal feature |

## API Endpoints

| API | Method | Function |
| --- | --- | --- |
| /api/data-lake/register | POST | Register device/point in master data |
| /api/data-lake/verify/{id} | GET | Verify master data consistency |
| /api/data-lake/sync | POST | Sync master data changes |
| /api/data-lake/telemetry/inject | POST | Inject time-series data (ts+id+value+quality) |
| /api/data-lake/ontology | GET | Sync OWL ontology (836 triples) |

## Six-step Integration Flow

Step 1: Register device/point in data lake master data, obtain unique URI.

Step 2: OWL ontology auto-creates Individuals, syncs to data lake metadata module.

Step 3: Collection platform pulls registered points from data lake, auto-generates tasks.

Step 4: Platform collects time-series data from field devices at configured frequency.

Step 5: Standard format (ts+id+value+quality) injected into data lake logical tables.

Step 6: Upper-layer apps consume time-series data via data lake API, not direct DB access.